NZMG Steering Group

Meeting Actions and Decisions 16/10/2019

- NZMG-SG TOR – comments or feedback Actions: A1.1 - LINZ to update with comments from round table Decisions: D1.1 - Iwi/Maori representation is required on the SG D1.2 -TOR should be consistent with WG TOR when referenced - Work plan prioritisation Actions: A2.1 - LINZ update prioritisation table and distribute to members Decisions: D 2.1 - Amendments included in the work plan - Identify project leads for high priority work Actions: A3.1 - All SG members identify relevant high priority tasks to lead. Seek buy-in from your organisation for your contribution A3.2 - All SG members indicate preferred tasks to lead by email by 31 Oct A3.3 - All SG members confirming commitment to lead tasks by email by 15 Nov Decisions: D3.1 - Ran out of time in meeting to confirm leads so SG members to do this by email - Discuss and agree WG & SG comms and reporting requirements Actions: A4.1 - LINZ to email communication to WG (include outcome of SG meeting) until a webpage and/or slack channel is setup Decisions: D4.1 - Reporting will be scoped by the task lead under the work plan - Agree date, host/chair for next WG and SG meeting Actions: A5.1 - LINZ send out next SG meeting options A5.2 - All SG members select available dates Decisions: D5.1 - Next SG meeting in mid Dec, date TBC, held at LINZ D5.5 - Next WG meeting held within 9-12 months, WG host to be agreed at next SG meeting